CONTOSO GROUP  |  MOCK TRAINING DATA ONLY

# Project Charter: Unified Customer View

Cross-functional  |  Sponsored by Group Operations, Sales, Marketing, IT

# Purpose

The Unified Customer View (UCV) mock programme aims to give every Contoso Group business unit a single, consented view of customer interactions across sales, service, and marketing, improving personalization while respecting privacy rules that differ by industry.

# Business problem

Customer data is fragmented across business units and tools. Sales, Marketing, and Customer Service each hold partial records, causing duplicate outreach, inconsistent service, and weak reporting for leadership.

# Objectives

Establish a consented, governed customer profile shared across business units.

Reduce duplicate outreach by 40%.

Cut average handling time in Customer Service by 15%.

Provide a leadership dashboard combining sales, service, and marketing signals.

# Scope and deliverables

Data model and consent framework across the six business units.

Integration with Sales pipeline, Support tickets, and Marketing campaign systems.

Role-based access aligned to HealthCare and Financial regulatory requirements.

Executive dashboard and a knowledge agent for frontline staff.

# Top risks

Differing privacy rules across industries may block a single shared schema.

Data quality in legacy systems is inconsistent.

Change fatigue across eight departments could slow adoption.

Regulatory approval in HealthCare and Financial may extend the timeline.

# Decisions required

Confirm the data-owner for the shared customer schema.

Approve the consent framework before any integration work begins.

Agree the first two business units for the pilot.

Synthetic training material. No real Contoso Group confidential, personal, financial, or customer data is included. Verify all Copilot outputs before use.